## Slide 1: Project management
Dafne van Kuppevelt , 2021-09-30
Soft Skill SIG / Team work SIG

## Slide 2: Project managament course 6 mornings, online
Everdien Breken
www.projectmanagement-training.nl

## Slide 3: Topics
Project phases (“classic” waterfall model)
Budgeting and planning
Risk and quality assessment
Writing a project plan
Project and organization
Soft skills:
  Active Listening
  Giving feedback
  Teamwork
  Personality and role of project manager
  Coaching

## Slide 4: Topics
Project phases (“classic” waterfall model)
Budgeting and planning
Risk and quality assessment
Writing a project plan
Project and organization
Soft skills:
  Active Listening
  Giving feedback
  Teamwork
  Personality and role of project manager
  Coaching

## Slide 5: Definition of project
Done by group of people
Temporary nature, with clear beginning and end
Has a goal
Has planned deliverable(s)
Has constrained resources

## Slide 6: Definition of project
Done by group of people
Temporary nature, with clear beginning and end
Has a goal
Has planned deliverable(s)
Has constrained resources
eScience center project = project!

## Slide 7: Project organization
Project sponsor (“opdrachtgever”): determines goal, budget
Project manager: responsible for delivering results
Project team: anyone working on project, steered by PM
Stakeholders: anyone outside project team who has an interest in the project

## Slide 8: Project organization
Project sponsor (“opdrachtgever”): determines goal, budget. LA?? Or project funder?
Project manager: responsible for delivering results Program manager, lead engineer, LA??
Project team: anyone working on project, steered by PM RSEs, LA/postdoc/PhD,…
Stakeholders: anyone outside project team who has an interest in the project Tech leads, DT, Peers of LA

## Slide 9: Planning and steering
Steering point |  | 
Budget |  | 
Time |  | 
Organization and information |  | 
Risks |  | 
Quality |  | 

## Slide 10: Planning and steering
Steering point | Tools | 
Budget | Estimated costs vs budgeted costs | 
Time | Gantt chart | 
Organization and information | Make clear agreements on meetings and information flow | 
Risks | Risk score = probability x impact | 
Quality | Set quality criteria for deliverables | 

## Slide 11: Planning and steering
Steering point | Tools | eScience example
Budget | Estimated costs vs budgeted costs | Hour administration
Time | Gantt chart | See project proposal
Organization and information | Make clear agreements on meetings and information flow | Agreements made in kick-off
Risks | Risk score = probability x impact | See project proposal
Quality | Set quality criteria for deliverables | Software quality checklist

## Slide 12: Project maturity organization
Initial | No project managament methods present, much improvisation, every project works differently
Repetitive | Some people work with their own project managament methodologies
Embedded | Introduction of common, standardized project management methodology
Controlled | Projects are managed integrally from portfolio, clear norms
Self-learning | Organization learns from projects and continues to improve

## Slide 13
So how useful is this stuff?

## Slide 14
Extra slides

## Slide 15: Active listening
Listen, Summarize and ask Follow-up questions
Don’t judge, assume, fill in
Ask many open questions (but closed can be useful too)
Keep your own emotions out, but be aware of the other’s feelings
Don’t be afraid of silence

## Slide 16: Active listening in first meeting
What to discuss in first (kick-off) meeting?
Goal of project
Scope / out of scope
Global budget (time, money)
Project team
Risks
How to keep in touch

## Slide 17: Project phases
Initial
Investigate and describe idea
Definition
Define requirements and wishes
Design
Design a solution
Preparation
Realization
Aftercare
Prepare for execution
Build the solution
Sustain results

## Slide 18: Project phases
Initial
Investigate and describe idea
Definition
Define requirements and wishes
Design
Design a solution
Preparation
Realization
Aftercare
Prepare for execution
Build the solution
Sustain results